TITLE

EXECUTIVE SUMMARY

BACKGROUND

TechPOS is a tech startup company based in Vancouver focusing on bridging the gap between emerging technologies and retail businesses. By using Internet of Things (IoT) and cloud technologies, TechPOS aims to deliver an intuitive yet comprehensive system that allows small to medium business owners to stay competitive with online stores and big box retailers. TechPOS values flexibility and simplicity in their products so that basic tasks can be automated, saving time and money for business owners and their personnel.

OUTCOME

Point-of-sale (POS) and inventory management systems provide the foundations for businesses. While big businesses have the capacity to use large scale automation technology, such as Amazon’s warehouse robots, small to medium businesses need a smaller and cost-effective way to manage common day-to-day tasks.

One of the common areas of loss is in inventory management, where misplacing goods or incorrectly scanning the wrong items may lead to a loss in profits due to human error. To mitigate this, TechPOS seeks to develop an IoT-based solution using a container that tracks the weight of its contents and publishes this data to the cloud, where users can track inventory in real time.

A successful completion of this project would provide the company a minimum viable product (MVP) that is scalable, so that it can be further developed into market-ready and production-level designs. It is anticipated that the product will allow the company to add to their existing product line-up, creating more value for their current customers and help them expand into more industries with a more comprehensive POS system.

DELIVERABLES

In terms of technical constraints, the client has stressed that the product should be minimal cost as well as robust. Cost will be one of our main criteria for purchasing parts, however we will need to find a balance between cost and quality of parts to make sure that the final product is robust as well. As the client has requested we will be  using a weight sensor that will measure to the nearest milligram in the end devices (the containers). The use of this sensor will ensure that the end devices can accurately determine the count of the product in the containers. Weight sensors are also cheap so this will meet the criteria of designing a product that is as cheap as possible.

The containers will be able to have the product they hold in them configured. For example if one container contains product A weighing 10g, and another container contains product B weighing 12g, this information should be editable by customers buying the product from TechPOS, and each container should be able to have its own configuration such as the example above. In addition, the software of the product will allow customers to add or remove containers if they need to.